# Cliffsend Rewilding

Draft V4.0 April 2023

Cliffsend Parish Council

# Overview

Cliffsend is situated in the district of Thanet, west of Ramsgate and south of Minster, overlooking Pegwell Bay. The area is of historic and geological importance due to it being the landing site of Roman invasion fleets, Vikings Hengist and Horsa and St Augustine who brought Christianity to Britain.

Where the coast meets the land a unique geological feature called the Thanet Formation, a strategic interval in geology, is situated.

Cliffsend has currently around 2,000 residents and is expanding with housing developments to the north and west of the village. We expect the demographic to alter slightly due to the increase of families with young children moving into the new, affordable housing stock.

# Goals and Objectives

- To improve the aesthetic appearance of Cliffsend.

- To improve biodiversity.

- To encourage interest and participation by all sectors/ages of the community in the improvement and sustainability of green spaces.

- To educate and share knowledge within the community.

# How will this be achieved?

- Participating in national events such as Parish in Bloom.

- Identifying areas for green redevelopment.

- The creation of a schedule of works and timelines.

- Actively engaging with internal and external stakeholders.

- Identifying and pursuing sources of funding and assistance.

- The creation of a Working Group to include members of the community.

# Identified areas for attention

# Schedule

Key: Completed, In Progress

| Area | Action | When | Volunteers |
| --- | --- | --- | --- |
| Land by Jet garage | Plant trees, | When trees become available |  |
| Primrose Way | Rebuild planters, plant native bublbs. | Ongoing | Judith / James L |
| Hugin Green Sandwich Road Wishing Well Public Entrance | Increase native narcissus population. Plant trees. Replant and maintain Replant borders with drought resilient pollinators | Autumn 2022 When trees become available. Autumn/Winter 2022 April 2022 April 2022 | Christine Judith |
| Baker’s Field | Plant fruit trees particular to Kent | When trees and funding becomes available |  |
| Meadow | Allow parts to grow wild and create wildflower strips | May 2022 | Judith |
| Cliffsend Road | Leave verges | May 2022 |  |
| Cottington Road | Create wildflower strips | May 2022 | Anne, Judith |
| Village Green Area Opposite Village Hall | Remove elder and other old shrubs. Replace with new. Possibly plant native bulbs. | 2023 |  |
| Earlsmead | Add more spring bulbs to bluebell patch. Clearly define area with signage. Possible addition of a limited number of trees. | 2023 | James L |
| Park / Playground | Reduce ivy and brambles. Pile up branches and debris. Lay bark chips Build and site bug hotels. Plant sunflowers | Ongoing Ongoing Ongoing May2022 May2022 | Judith, Gary, Jim, Alison, Tash, Chloe, Judith, Karine, Mark, Youth Justice Judith, Gary Lisa’s Under 5’s |
| Community | Build bird, bat and hedgehog houses | Autumn 2022 | Parents and children of the community |

# Appendix 1 – Ownership of identified sites

Marjorie Chapman Meadow – Robert Chapman. Rented to Cliffsend on 125 year rental agreement.

Land by Jet Garage – Thanet District Council

Primrose Way – Kent County Council

Hugin Green – Thanet District Council

Bakers Field – Millwood Homes

Cliffsend Road Green – Thanet District Council

Village Green – Kent County Council

Earlsmead – Crown Estate

Park/Playground – Thanet District Council

# Appendix 2 – Potential sources of funding

Community donations

Local business donations

TDC grants

KCC grants

Developers of housing

NetworkRail and/or contractors (BAM Nuttall)

Kent Community Foundation

Urban Tree Challenge Fund